# Software Test Plan (STP) - Railway Reservation System (RRS)

Project: Railway Reservation System (RRS)

Version: 1.0

Authors: Team 2 QA (Praveen, Praveen Balaji P, Prithvi S Paraddi, Priyaan G)

Date: 17-09-2026

Status: Draft

# Introduction

Purpose: This document defines the test plan for the Railway Reservation System (RRS) v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing the console/networked reservation platform prior to release.

Scope: Testing covers all customer-facing, counter-clerk, and administrative modules implemented in C/C++. This includes:

- User registration, authentication, masked password entry, and account lockout.

- Multi-station train schedule search, intermediate timetable lookup, and distance calculation.

- Real-time seat inventory tracking across classes (1A, 2A, 3A, SL, CC) and quotas (General, Tatkal, Ladies).

- Multi-passenger reservation (1-6 seats), dynamic fare calculation, age concessions, berth allocation, and unique 10-digit PNR generation.

- Atomic ticket commitment using file record locking and multi-threaded mutexes.

- Ticket cancellation with dynamic slab-based refund deductions.

- Automated FIFO queue cascades promoting RAC passengers to CNF and WL passengers to RAC upon cancellation.

- Administrative master catalog management, coach quota configuration, tariff adjustments, passenger manifest charting, and daily station cash reconciliation.

- Cryptographic password hashing (salted SHA-256), buffer overflow boundary protections, and append-only audit logging.

References: RRS Software Requirements Specification (SRS) v1.0, IEEE 829-2008 Standard for Software and System Test Documentation, ISO C++17 Programming Language Standard, ISO/IEC/IEEE 29119 Software Testing Standards.

Definitions: RRS: Railway Reservation System, PNR: Passenger Name Record (Unique 10-digit transaction key), CNF: Confirmed Berth Allocation, RAC: Reservation Against Cancellation, WL: Waiting List, STP: Software Test Plan, RTM: Requirements Traceability Matrix, ASan: AddressSanitizer (LLVM memory error detector), TSan: ThreadSanitizer (LLVM data race detector), FIFO: First-In, First-Out Queuing Discipline, BVA / ECP: Boundary Value Analysis / Equivalence Class Partitioning

# Test Items

The following modular subsystems and C/C++ components represent the test items subject to verification:

- Authentication & RBAC Module (AuthModule, TerminalUI, UserStore): User registration, credential verification, masked password entry, and role-based access enforcement.

- Train Route & Timetable Catalog Module (CatalogModule): Station graph search, timetable lookups, intermediate distance computations, and train queries.

- Seat Inventory & Quota Engine (InventoryEngine, BerthAllocator): Live multi-class berth quotas, Tatkal/Ladies quotas, and berth preference allocation.

- Booking & PNR Generator Module (BookingEngine, TariffModule, PNRGenerator, TransactionStore): Multi-passenger forms, dynamic fare tariff calculations, 10-digit PNR issuance, atomic file locking, and e-ticket exports.

- Cancellation & Queue Cascade Engine (CascadeEngine, BookingEngine): Cancellation deductions, atomic seat restoration, and automated FIFO waitlist cascade (RAC->CNF, WL->RAC).

- Administrative Master & Reporting Module (CatalogModule, ReportingModule, LedgerModule): Train route onboarding, quota adjustments, tariff matrix updates, passenger charting, and daily counter collection reconciliation.

- Persistence & File Integrity Subsystem (FileStore, AuditLogger): Crash-resilient binary file serialization, record-level locking, and rolling SHA-256 audit logging.

# Features to be Tested

- Authentication & User Management: RRS-F-001 (SHA-256 Login), RRS-F-002 (Masked Password & 3-Attempt Lockout), RRS-F-003 (Passenger Registration).

- Train Schedule & Route Inquiries: RRS-F-004 (Source-Destination Schedule Search), RRS-F-005 (Intermediate Timetable & Distances), RRS-F-006 (Real-Time Multi-Class Availability).

- Ticket Reservation & PNR Generation: RRS-F-007 (Multi-Passenger Form Capture, 1-6 seats), RRS-F-008 (Dynamic Fare & Concessions), RRS-F-009 (Seat Hierarchy CNF->RAC->WL), RRS-F-010 (Berth Allocation Lower/Upper/Middle), RRS-F-011 (10-Digit PNR Issuance), RRS-F-012 (Atomic Concurrency Locking), RRS-F-013 (E-Ticket Text Generation).

- Cancellation & Waitlist Cascade: RRS-F-014 (Partial/Full Passenger Cancellation), RRS-F-015 (Cancellation Refund Slabs), RRS-F-016 (Automated FIFO Queue Cascade RAC->CNF, WL->RAC).

- Administrative Operations & Reporting: RRS-F-017 (Admin Train Route Onboarding), RRS-F-018 (Coach Quota Configuration), RRS-F-019 (Tariff Matrix Updates), RRS-F-020 (Final Chart Generation), RRS-F-021 (Daily Station Cash Reconciliation).

- Non-Functional Performance & Reliability: RRS-NF-001 (Search Latency <= 150 ms), RRS-NF-002 (Booking Latency <= 500 ms), RRS-NF-003 (99.95% Crash Durability), RRS-NF-004 (50 Concurrent Terminal Sessions), RRS-NF-005 (ISO C++17 Clean Compilation), RRS-NF-006 (Clerk Workflow <= 45s).

- Security & Integrity Protections: RRS-SR-001 (Salted SHA-256 Digests), RRS-SR-002 (RBAC Access Enforcements), RRS-SR-003 (Buffer Overflow Boundary Protections), RRS-SR-004 (Immutable Audit Logging), RRS-SR-005 (PNR 32-bit CRC Checksum Verification).

# Features Not to be Tested

- Physical Railway Signaling & Interlocking: Hardware interlocking, track circuits, and electronic signals (handled by dedicated rail safety firmware).

- Commercial Bank Clearinghouse Internals: Card payment settlement networks and banking host servers (mocked via local sandbox test stubs).

- GPS Locomotive Positioning Subsystems: Real-time satellite positioning and hardware telemetry feeds.

- Operating System Kernel & Device Drivers: Kernel-level scheduling and display terminal driver implementations (assumed validated by OS vendor).

# Test Approach/Strategy

A V-Model verification approach is followed, combining white-box unit tests with black-box integration, concurrency, performance, and security testing.

## Levels

- Unit Testing: Module-level verification of algorithms, data structures, and validation helpers using Google Test (GTest) and custom assertion suites.

- Integration Testing: Verification of inter-module interfaces (e.g., BookingEngine invoking InventoryEngine, TransactionStore committing via FileStore).

- System Testing: End-to-end execution of complete user workflows via automated CLI test drivers and scripted terminal sessions.

- Acceptance Testing (UAT): User Acceptance Testing conducted against formal SRS acceptance criteria by student peers and faculty evaluators.

## Types

- Functional Testing: Boundary Value Analysis (BVA) and Equivalence Class Partitioning (ECP) applied to age limits, quota bounds, station codes, and booking dates.

- Concurrency & Race Condition Testing: Multi-threaded stress testing simulating 50 concurrent booking clerk threads attempting to reserve the final available berths simultaneously.

- Memory Safety & Leak Profiling: Continuous profiling with Valgrind Memcheck and AddressSanitizer (ASan) to guarantee 0 memory leaks, 0 dangling pointers, and 0 buffer overruns.

- Performance Benchmarking: Throughput and latency benchmarking measuring search response times under 500+ trains and atomic booking transaction durations.

- Crash Recovery Testing: Injecting hard process termination (SIGKILL) during active binary file writes to verify write-ahead logging (WAL) recovery and data store non-corruption.

- Regression Testing: Automated re-execution of test suites upon each code fix to ensure zero regressions.

## Entry Criteria

Stable C/C++ build compiling without errors under -std=c++17 -Wall -Wextra -Wpedantic; test environment initialized with pre-generated train catalog and user master files; test automation harness verified.

## Exit Criteria

100% of planned test cases executed across all 21 FRs, 6 NFRs, and 5 SRs; 0 Blocker, 0 Critical, and 0 High-severity defects open; Valgrind reports 0 bytes lost; AddressSanitizer reports 0 memory violations; concurrency stress tests report 0 race conditions across 5,000 parallel requests; 100% RTM coverage verified.

## 5.1 Security Validation

- Salted SHA-256 Password Hashing: Binary file inspection and RAM core dump scanning to verify passwords are stored exclusively as 64-character SHA-256 hex digests with unique salts; plaintext passwords strictly absent.

- Terminal Input Masking: Verification of POSIX termios.h non-canonical input mode ensuring passwords are masked (*) and never echoed to stdout or logs.

- Account Lockout: Attempting 3 successive invalid logins to verify automated account lockout and security event logging.

- Role-Based Access Control (RBAC) Boundaries: Simulating unauthorized CLI menu choices to ensure Passengers cannot execute Clerk/Admin operations and Clerks cannot alter Train Master catalogs.

- Input Fuzzing & Buffer Overflow Testing: Injecting long strings (10,000+ characters) and format specifiers into station and passenger fields to verify safe truncation and rejection under AddressSanitizer.

- PNR Checksum Anti-Fraud Validation: Generating synthetic and corrupted 10-digit PNRs to verify that invalid CRC-32 verification checksums are rejected.

- Audit Log Immutability: Validating that every booking and cancellation creates a synchronous, append-only log record with rolling block checksums.

# Test Environment

- Host Hardware: x86_64 Multi-Core Workstation (Intel Core i7/AMD Ryzen, 16 GB RAM, 512 GB NVMe SSD)

- Operating System: Ubuntu 22.04 LTS (POSIX Linux) & Microsoft Windows 11 (64-bit with MinGW)

- Compilers & Standards: GCC 11.4+ / Clang 14.0+ enforcing ISO C++17 (-std=c++17 -Wall -Wextra -Wpedantic)

- Test Frameworks & Profilers: Google Test (GTest v1.12+), CTest, Valgrind v3.18+, LLVM AddressSanitizer (ASan), ThreadSanitizer (TSan)

- Automation & Scripting: Python 3.10+ (stress test traffic generator, CLI test drivers), Bash shell scripts, Git

- Baseline Test Data: 500+ active trains with multi-hop station timetables, 10,000 mock passenger records, pre-seeded quota files

# Test Schedule

| Milestone | Target Date |
| --- | --- |
| Test case design | Week 1, Days 1-3 |
| Environment setup | Week 1, Days 4-5 |
| Unit & integration test execution | Week 2 |
| System test execution | Week 3, Days 1-3 |
| Performance, concurrency & security testing | Week 3, Days 4-5 |
| Regression cycle | Week 4, Days 1-3 |
| UAT | Week 4, Days 4-5 |

# Test Deliverables

- Software Test Plan (STP): Formal test strategy, scope, schedule, and execution plan (this document).

- Test Case Catalog (Manual & Automated): Detailed test specifications covering pre-conditions, input datasets, execution steps, and expected outcomes.

- Automated Test Scripts & Concurrency Harness: Google Test source files and Python multi-threaded traffic simulation scripts.

- Synthetic Test Data Suites: Standardized binary and text test files representing trains, stations, users, and pre-seeded bookings.

- Test Execution Logs & Sanitizer Reports: Raw test logs, terminal recordings, and Valgrind/ASan trace outputs.

- Defect Tracking Reports & Triage Logs: Structured defect logs documenting issue descriptions, reproduction steps, severity, owner, and resolution status.

- Final Test Summary Report (TSR): Final evaluation report summarizing test execution metrics, RTM completion, and release readiness certification.

# Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Praveen | Author test plan, establish QA milestones, oversee test execution, manage RTM traceability, coordinate final sign-off. |
| Test Engineer | Praveen Balaji P | Develop automated Google Test suites, execute memory leak audits, AddressSanitizer fuzzing, search/booking latency benchmarks, crash recovery tests |
| Developer | Prithvi S Paraddi | Support unit test stubbing, investigate logged defects, implement code fixes, participate in regression re-tests. |
| Product Owner | Priyaan G | Approve test results, sign off readiness |

# Risks and Mitigation

| Identified Risk | Severity | Mitigation Strategy |
| --- | --- | --- |
| Concurrency race conditions leading to double-booked berths during simultaneous clerk booking. | High / Medium | Implement rigorous POSIX thread stress testing (TSan); enforce atomic mutexes and OS file record locking (fcntl). |
| Memory leaks or undefined behavior in C/C++ string and binary file serialization routines. | High / Low | Integrate automated CI execution with Valgrind Memcheck and AddressSanitizer (-fsanitize=address) on every commit. |
| Data corruption in persistent binary records following simulated system crashes or power failure. | Medium / Low | Implement write-ahead logging (WAL) / atomic rename techniques; verify durability via crash injection scripts. |
| Test schedule slippage due to high volume of manual test verification across 21 FRs. | Medium / Medium | Prioritize risk-based testing; automate repetitive inquiry, booking, and cancellation scenarios using Python test scripts. |

# Assumptions & Dependencies

- POSIX-compliant terminal emulator and C/C++ standard library support are available on all target test machines.

- GCC v11+ / Clang v14+ supporting ISO C++17 and standard POSIX threading libraries (pthread) are pre-installed.

- Synthetic test data generators are completed prior to Phase 3 to provide consistent datasets for automated testing.

- Course evaluation environment provides terminal shell access and allows running background multi-threaded processes.

# Suspension & Resumption Criteria

Suspension Criteria: Testing shall be suspended if a critical build failure prevents clean compilation under -Wall -Wextra; if an unhandled segmentation fault occurs in core modules (UserStore or CatalogModule) blocking >30% of test cases; or if persistent database files become unrecoverably corrupted.

Resumption Criteria: Testing resumes when the development team delivers a verified bug patch addressing the fatal blocker; test data stores are restored from baseline snapshots; and a sanity smoke test suite (TC-AUTH-01, TC-INQ-01, TC-BOOK-01) completes with 100% pass rate.

# Test Case Management & Traceability

| Req ID | Requirement Summary | Test Case ID | Test Type | Module Under Test | Expected Verification Result |
| --- | --- | --- | --- | --- | --- |
| RRS-F-001 | User Authentication (SHA-256) | TC-AUTH-01 | Functional / Security | AuthModule | Valid login grants role menu; invalid credentials rejected with error. |
| RRS-F-002 | Password Masking & Lockout | TC-AUTH-02 | Security / UI | TerminalUI | Password masked with '*'; account flagged LOCKED after 3rd failure. |
| RRS-F-003 | Passenger Registration | TC-AUTH-03 | Functional | UserStore | Persists valid user struct; duplicate username rejected. |
| RRS-F-004 | Train Schedule Search | TC-INQ-01 | Functional | CatalogModule | Returns matching routes between stations with departure/arrival times. |
| RRS-F-005 | Intermediate Timetable View | TC-INQ-02 | Functional | CatalogModule | Displays formatted route table with all intermediate halt stations. |
| RRS-F-006 | Real-Time Seat Availability | TC-INQ-03 | Functional | InventoryEngine | Outputs exact seat counts across 1A, 2A, 3A, SL, CC, and quotas. |
| RRS-F-007 | Multi-Passenger Form Capture | TC-BOOK-01 | Functional | BookingEngine | Validates 1-6 passenger forms; rejects out-of-bounds passenger counts. |
| RRS-F-008 | Dynamic Tariff & Concessions | TC-BOOK-02 | Functional / Calc | TariffModule | Computes fare; applies 40% senior discount and 50% child fare. |
| RRS-F-009 | Seat Hierarchy (CNF/RAC/WL) | TC-BOOK-03 | Functional / Logic | InventoryEngine | Allocates CNF until exhausted, then RAC, then WL, then REGRET. |
| RRS-F-010 | Berth Allocation Algorithm | TC-BOOK-04 | Functional | BerthAllocator | Assigns specific coach & berth (Lower/Middle/Upper) based on preference. |
| RRS-F-011 | 10-Digit PNR Generation | TC-BOOK-05 | Functional / Integrity | PNRGenerator | Generates unique 10-digit numeric key; collision rate is 0.00%. |
| RRS-F-012 | Atomic Booking Transaction | TC-BOOK-06 | Concurrency / Stress | TransactionStore | Locks record; exactly one clerk receives final berth; no double-booking. |
| RRS-F-013 | E-Ticket Receipt Generation | TC-BOOK-07 | Functional / Output | ReportingModule | Outputs console receipt and generates formatted file (PNR_<id>.txt). |
| RRS-F-014 | Individual/Full Cancellation | TC-CANC-01 | Functional | BookingEngine | Updates passenger status to CANCELLED and recalculates active ticket state. |
| RRS-F-015 | Cancellation Deductions | TC-CANC-02 | Functional / Financial | TariffModule | Applies slab deduction rules (>48h, 12-48h, <12h) and issues refund balance. |
| RRS-F-016 | Automated Queue Cascade | TC-CANC-03 | Functional / Queue | CascadeEngine | Atomically promotes first RAC passenger to CNF and first WL to RAC (FIFO). |
| RRS-F-017 | Admin Route Onboarding | TC-ADM-01 | Functional / Admin | CatalogModule | Adds new train route; persists to binary train master across restarts. |
| RRS-F-018 | Coach & Quota Configuration | TC-ADM-02 | Functional / Admin | InventoryEngine | Modifies coach capacity and quota allocations without data corruption. |
| RRS-F-019 | Tariff & Pricing Updates | TC-ADM-03 | Functional / Admin | TariffModule | Updates base fare rates; future bookings compute with updated tariffs. |
| RRS-F-020 | Passenger Manifest Charting | TC-CHART-01 | Functional / Output | ReportingModule | Generates finalized alphabetical and coach-wise passenger chart. |
| RRS-F-021 | Daily Accounting Ledger | TC-REP-01 | Functional / Financial | LedgerModule | Reconciles counter bookings, cancellations, and net cash receipts. |
| RRS-NF-001 | Search Latency <= 150 ms | TC-PERF-01 | Performance | CatalogModule | 95th percentile search latency <= 150 ms across 10k automated queries. |
| RRS-NF-002 | Booking Latency <= 500 ms | TC-PERF-02 | Performance | BookingEngine | Average booking transaction time <= 500 ms with disk sync enabled. |
| RRS-NF-003 | 99.95% Crash Durability | TC-REL-01 | Reliability | FileStore | Zero corrupted records upon simulated hard kill (SIGKILL) during write. |
| RRS-NF-004 | 50 Concurrent Clerks | TC-CONC-01 | Concurrency | TransactionStore | Zero double-allocations observed across 5,000 multi-threaded bookings. |
| RRS-NF-005 | ISO C++17 Compilation | TC-PORT-01 | Portability | CoreEngine | Compiles cleanly under GCC/Clang with zero warnings under -Wall -Wextra. |
| RRS-NF-006 | Clerk Booking Time <= 45s | TC-UX-01 | Usability | TerminalUI | Trained clerk executes end-to-end booking in under 45 seconds. |
| RRS-SR-001 | Salted SHA-256 Passwords | TC-SEC-01 | Security / Crypto | CryptoModule | All passwords verified as 64-char hex digests; plaintext strictly absent. |
| RRS-SR-002 | Role-Based Access Control | TC-SEC-02 | Security / RBAC | SecurityManager | Unauthorized role menu bypass attempts return 403 Access Denied. |
| RRS-SR-003 | Buffer Overflow Protections | TC-SEC-03 | Security / Robust | InputSanitizer | String overflow inputs safely truncated/rejected; ASan reports 0 violations. |
| RRS-SR-004 | Immutable Audit Log | TC-SEC-04 | Security / Audit | AuditLogger | All booking/cancellation events append synchronous log with rolling hash. |
| RRS-SR-005 | PNR Checksum Verification | TC-SEC-05 | Security / Integrity | PNRGenerator | Synthetically modified or forged 10-digit PNRs fail CRC-32 checksum. |

# Test Metrics & Reporting

# Metrics Collected:

- Test Execution Rate: Percentage of planned test cases executed against the test catalog (Target: 100%).

- Test Pass Percentage: Percentage of executed test cases that pass without defect (Target: >= 98% on final run).

- Defect Density & Severity: Number of confirmed defects categorized by severity (Blocker, Critical, Major, Minor per 1,000 lines of code).

- Defect Aging & Turnaround: Average turnaround time from defect identification to developer resolution and re-verification.

- Requirements Coverage: Percentage of SRS requirements validated by at least one passing test case (Target: 100%).

- Memory Violation Count: Memory leaks and invalid pointer operations detected under AddressSanitizer and Valgrind (Target: 0).

# Reports:

- Daily Execution Dashboard: Summary of test cases executed, passed, failed, and open defects sent to team members at end of each test cycle.

- Weekly Defect Triage Report: Formal review meeting to prioritize critical fixes and update the risk register.

- Final Test Summary Report (TSR): Comprehensive final report delivered upon test completion, including aggregate execution results, RTM sign-off, and release readiness certification.

# Approvals

| Project Role | Name & Identification | Signature / Verification Date |
| --- | --- | --- |
| QA Lead | Praveen |  |
| Development Lead | Prithvi S Paraddi |  |
| Product Owner | Priyaan G |  |